## Slide 1: Progress Reports

## Slide 2: Which of the following activities are essential happenings of an organization?
Assigning tasks to different departments
Taking up projects both external and internal
Procuring bids and contracts

## Slide 3: Which of the following are duties of higher management?
Controlling tasks and operations
Evaluating and assessing the work under progress and work completed
Keeping up-to-date as regards the progress of projects and tasks
Monitoring work in progress

## Slide 4: How do departments and project managers inform about the progress and status of the projects assigned to them??
The progress report or status report.
It can be both oral or written.

## Slide 5: Progress Report
Note: The number of progress reports for any project along with the time period, after which a progress report will be produced, is usually decided in the beginning of the project.
It is a report that informs the reader about the status of the progress of a given project under completion.

## Slide 6: Possible number of Progress Reports You May Need to Write
If a Project is 6 months long, then after every fortnight (14 days), you may directed to provide a written progress report
PR-1 (Jan1-Jan14)
PR-2 (Jan 15-Jan28)

## Slide 7: Action Plans may include
Timelines
Tasks to accomplish with dates, deliverables
Assignment of tasks to members
Budget, time allotted

## Slide 8: Purpose of a Progress report
To update and inform higher management so that they can assess costs and potential successful completion by established deadline.
Obtain the required assistance or changes in the original plan.
Share concerns regarding completion and success of the project and facilitate informed decision making.
Inform readers who are absent form the site.

## Slide 9: Progress Report Format
A memo
A letter/email
Formal Report

## Slide 10: Parts and organization of a progress report
1.Introduction
2. Work Completed
3. Work Remaining
4. Adjustments/Problems if any
5. Conclusion

## Slide 11: Introduction
Mention the purpose of the report. (E.g. The purpose of this report is to state the progress made from January 1 to January 14 pertaining to the E-Academy Website project.)
Discuss the project under completion. State its aims.
Discuss changes in the scope or aims of the project if any.
Revise the previous progress achieved, milestones achieved.
Restate how previous problems were solved.

## Slide 12: Work Completed
1. Discuss all tasks achieved date wise or topic-wise (dates still need to be included).
2. Provide details of how the tasks were achieved.
3. Discuss to what extent the execution plan was followed.
4. Discuss the role of each team or team member and his/her tasks accomplished.

## Slide 13: Work Completed Topic-wise Example
Review of Literature:
15 research papers were downloaded from Taylor and Francis on January 8. LEJ was visited on January 10 and a total of 16 research papers and 7 books were downloaded.
Data Collection:
The research questionnaire was adapted to suit the context on January 11.
The questionnaire was administered to School A on January 12.

## Slide 14: Work Remaining
State the tasks scheduled for the next progress report with dates.

## Slide 15: Problems/Adjustments
Discuss the problems you encountered.
Discuss how the problem impacted the progress and how it was resolved.
Discuss the adjustments or changes that needed to be made due to the problem or any unexpected occurrence.

## Slide 16
Conclusion
Write the summary of previous sections.
Evaluate your progress (are you satisfied or not and to what extent)