## Slide 1: Title: Hotel Management System
Subtitle: Agile Development Lifecycle Overview
Group Code = A
Team Members:
21k-3881 Muhammad Taha Jawaid (Group Leader)
21k-3842 Naresh Kumar
21k-3841 Ahmad Noor Khan
21k-3840 Israr Ali
21k-3825 Sohaib Baig
21k-3871 Mohsin Shakeel

## Slide 2: Agenda
Project Overview
Agile Methodology
Sprint 1 to 4 Breakdown
Agile Ceremonies
Team Roles
Tools Used
Challenges
Outcomes & Learnings

## Slide 3: Project Overview
A comprehensive system for managing hotel operations.
Modules: Room Booking, Billing management, Room Availability.
Goal: Streamline hotel management
using Agile methodology.

## Slide 4: Agile Approach
Framework Used: Scrum
Reasons:
Iterative delivery
Team collaboration
Rapid response to changes
Key Practices:
User Stories
Time-boxed Sprints
Daily Stand-ups
Sprint Reviews & Retrospectives

## Slide 5: Sprint 1 Goals & Backlog
Sprint Goal: Develop basic system foundation
Stories:
Setup environment
Design login module
Create dashboard UI
Develop Room Listing module

## Slide 6: Sprint 1 Planning & Tasks
Duration: 1 Week
Tasks Assigned:
Login UI/Validation
Dashboard
Room Display Logic
Estimated hours & Story Points: Detailed in Excel

## Slide 7: Sprint 1 Daily Scrum
Held every morning, 15 mins
Key points discussed:
Progress
Blockers (UI design, validation errors)
Task updates
Used Google meEt

## Slide 8: Sprint 1 Review & Retrospective
Demo: Login + Dashboard functionality
Feedback: Improve UI responsiveness
Retrospective Points:
What went well: Good team sync
Improvements: Better task estimates
Action Items: Clearer communication

## Slide 9: Sprint 2 Goals & Backlog
Sprint Goal: Implement booking features
Stories:
Room Booking
Date-wise Availability
Guest Details Capture

## Slide 10: Sprint 2 Planning & Tasks
Defined stories, assigned tasks
Added validation checks
Task breakdown:
Booking form
Date picker
Room availability logic

## Slide 11: Sprint 2 Daily Scrum
Discussed bugs in booking logic
Managed task rollovers
Addressed design conflicts
Noted improvements in task estimations

## Slide 12: Sprint 2 Review & Retrospective
Demo: Booking module with validation
Feedback: Add error messages
Retrospective Points:
Success: Completed within time
Challenge: JS validation issues
Solution: Assigned JS expert for next sprint

## Slide 13: Sprint 3 Goals & Backlog
Sprint Goal: Develop Billing Module
Stories:
Generate Billing Records
Edited Existing Bills

## Slide 14: Sprint 3 Planning & Tasks
Billing UI Implementation
Database schema updated for bills

## Slide 15: Sprint 3 Daily Scrum
More technical blockers this sprint
Showing Unauthentic billing grid
Team coordination improved via Google Meet

## Slide 16: Sprint 3 Review & Retrospective
Demo: Complete billing module
Feedback: Need better UI flow
Retrospective:
Improvement: Backend efficiency
Next step: Perform any fixes and integrate

## Slide 17: Sprint 4 Goals & Backlog
Sprint Goal: Finalize system + Testing
Stories:
Final UI polish
Integration testing
Bug fixing

## Slide 18: Sprint 4 Planning & Tasks
Prioritized testing & UI feedback
Scheduled mock demo
Final backlog clearance

## Slide 19: Sprint 4 Daily Scrum
Focus on testing results
Final bugs assigned and fixed
Coordination with all members on task completion

## Slide 20: Sprint 4 Review & Retrospective
Demo: Full working system
Retrospective:
Wins: Project completed
Lessons: More buffer for testing
Action Items: Document improvements

## Slide 21: Agile Ceremonies Overview
Sprint Planning: Pre-sprint, all members involved
Daily Scrum: 15-min sync daily
Sprint Review: Mid-sprint feedback + demo
Retrospective: End-of-sprint improvement sessions
Referenced from Agile Meetings sheet

## Slide 22: Team Roles
Product Owner: Requirement Gathering
Scrum Master: Facilitated ceremonies
Dev Team:
Frontend Developer
Backend Developer
QA Tester
UI/UX Designer

## Slide 23: Tools & Technologies Used
Agile Tools: Google Meet, MS Teams
Development: HTML, CSS, JavaScript, PHP
Database: MySQL
Others: Word, Excel

## Slide 24: Challenges Faced
Underestimated time for testing
Mid-sprint scope changes
Miscommunication in Sprint 2 & 3
UI/UX mismatches resolved with quick reviews

## Slide 25: Outcomes & Learnings
Successfully built Hotel Management System
Agile methodology improved iterative/incremental delivery of project.
Better time management skills
Emphasis on teamwork and accountability
Ready for future improvements or deployment