## Slide 1: Chapter 4 – Requirements Engineering

## Slide 2: Requirements engineering processes

## Slide 3: Requirements engineering processes
The processes used for RE vary widely depending on the application domain, the people involved and the organisation developing the requirements.
However, there are a number of generic activities common to all processes
  Requirements elicitation and analysis;
  Requirements specification;
  Requirements validation;
  Requirements management.
In practice, RE is an iterative activity in which these processes are interleaved.

## Slide 4: A spiral view of the requirements engineering process

## Slide 5: Requirements elicitation

## Slide 6: Requirements elicitation and analysis
Sometimes called requirements elicitation or requirements discovery.
Involves technical staff working with customers to find out about the application domain, the services that the system should provide and the system’s operational constraints.
May involve end-users, managers, engineers involved in maintenance, domain experts, trade unions, etc. These are called stakeholders.

## Slide 7: Requirements elicitation

## Slide 8: Requirements elicitation
Software engineers work with a range of system stakeholders to find out about the application domain, the services that the system should provide, the required system performance, hardware constraints, other systems, etc.
Stages include:
  Requirements discovery,
  Requirements classification and organization,
  Requirements prioritization and negotiation,
  Requirements specification.

## Slide 9: Problems of requirements elicitation
Stakeholders don’t know what they really want.
Stakeholders express requirements in their own terms.
Different stakeholders may have conflicting requirements.
Organisational and political factors may influence the system requirements.
The requirements change during the analysis process. New stakeholders may emerge and the business environment may change.

## Slide 10: The requirements elicitation and analysis process

## Slide 11: Process activities
Requirements discovery
  Interacting with stakeholders to discover their requirements. Domain requirements are also discovered at this stage.
Requirements classification and organisation
  Groups related requirements and organises them into coherent clusters.
Prioritisation and negotiation
  Prioritising requirements and resolving requirements conflicts.
Requirements specification
  Requirements are documented and input into the next round of the spiral.

## Slide 12: Requirements discovery
The process of gathering information about the required and existing systems and distilling the user and system requirements from this information.
Interaction is with system stakeholders from managers to external regulators.
Systems normally have a range of stakeholders.

## Slide 13: Interviewing
Formal or informal interviews with stakeholders are part of most RE processes.
Types of interview
  Closed interviews based on pre-determined list of questions
  Open interviews where various issues are explored with stakeholders.
Effective interviewing
  Be open-minded, avoid pre-conceived ideas about the requirements and are willing to listen to stakeholders.
  Prompt the interviewee to get discussions going using a springboard question, a requirements proposal, or by working together on a prototype system.

## Slide 14: Interviews in practice
Normally a mix of closed and open-ended interviewing.
Interviews are good for getting an overall understanding of what stakeholders do and how they might interact with the system.
Interviewers need to be open-minded without pre-conceived ideas of what the system should do
You need to prompt the use to talk about the system by suggesting requirements rather than simply asking them what they want.

## Slide 15: Problems with interviews
Application specialists may use language to describe their work that isn’t easy for the requirements engineer to understand.
Interviews are not good for understanding domain requirements
  Requirements engineers cannot understand specific domain terminology;
  Some domain knowledge is so familiar that people find it hard to articulate or think that it isn’t worth articulating.

## Slide 16: Ethnography
A social scientist spends a considerable time observing and analysing how people actually work.
People do not have to explain or articulate their work.
Social and organisational factors of importance may be observed.
Ethnographic studies have shown that work is usually richer and more complex than suggested by simple system models.

## Slide 17: Scope of ethnography
Requirements that are derived from the way that people actually work rather than the way I which process definitions suggest that they ought to work.
Requirements that are derived from cooperation and awareness of other people’s activities.
  Awareness of what other people are doing leads to changes in the ways in which we do things.
Ethnography is effective for understanding existing processes but cannot identify new features that should be added to a system.

## Slide 18: Focused ethnography
Developed in a project studying the air traffic control process
Combines ethnography with prototyping
Prototype development results in unanswered questions which focus the ethnographic analysis.
The problem with ethnography is that it studies existing practices which may have some historical basis which is no longer relevant.

## Slide 19: Ethnography and prototyping for requirements analysis